Chief of Staff — Feature Build Scope

Social Media Automation · Integration Marketplace · File System Access · Browser Automation · Safe Advanced Execution  |  March 2026

Overview

This document covers the scope, delivery plan, and security strategy for five capability areas identified through the OpenClaw competitive analysis. Features are grouped by implementation complexity.

| Feature | Complexity | Effort | Priority | Risk |
| --- | --- | --- | --- | --- |
| Social Media Automation | Straightforward | 2–3 weeks | High | Low |
| Integration Marketplace | Straightforward | 1–2 weeks | Medium | Low |
| Local File System Access | Moderate | 4–6 weeks | Medium | Medium |
| Browser Automation | Moderate | 4–6 weeks | Low | Medium |
| Safe Shell / Code Execution | Advanced | 6–8 weeks | Low | High |

1. Social Media Automation

| STRAIGHTFORWARD | 2–3 WEEKS | HIGH PRIORITY |
| --- | --- | --- |

Enable Chief of Staff to monitor social media mentions and conversations as signals in the daily briefing, and to draft and schedule posts on behalf of the user across major platforms — all with mandatory confirmation before anything is published.

What We Build

Nango OAuth connections for X/Twitter, LinkedIn, Instagram (Meta Graph API), and TikTok.

Ingestion agent reads mentions, DMs, and engagement signals and surfaces them in the daily briefing as ranked items with source citations.

social-content.ts agent (uses claude-haiku-4-5-20251001) drafts posts based on context from the briefing or user prompt.

Scheduling UI: user reviews draft, picks publish time, approves — then a Trigger.dev job handles posting.

Social accounts settings page under /settings/integrations.

What We Do NOT Build

Autonomous posting without confirmation. Every publish action goes through ConfirmActionModal.

Engagement automation (auto-like, auto-follow, auto-reply). Outside scope and violates platform ToS.

Social analytics dashboard. Out of scope for v1.

Database Changes

| Deliverable | Description | File / Location |
| --- | --- | --- |
| social_accounts | Stores connected social profiles per user. RLS enforced. | supabase/migrations/002_social.sql |
| social_posts | Drafted and scheduled posts. Status: draft ¦ scheduled ¦ published. | supabase/migrations/002_social.sql |
| social_signals | Incoming mentions/DMs ingested as briefing signal sources. | supabase/migrations/002_social.sql |

New Files

| Deliverable | Description | File / Location |
| --- | --- | --- |
| social-content.ts | AI agent for drafting posts (haiku model) | lib/ai/agents/social-content.ts |
| social.ts | Social platform API wrappers | lib/integrations/social.ts |
| social-scan.ts | Trigger.dev job — ingests social signals on heartbeat | trigger/heartbeat/social-scan.ts |
| social-publisher.ts | Trigger.dev job — executes confirmed scheduled posts | trigger/heartbeat/social-publisher.ts |
| social/route.ts | GET list of connected accounts, POST new post (draft) | app/api/social/route.ts |
| social/schedule/route.ts | POST: schedule confirmed post | app/api/social/schedule/route.ts |
| SocialDraftModal.tsx | Draft review + confirm modal before any publish | components/social/SocialDraftModal.tsx |
| SocialFeedPreview.tsx | Previews how post will appear on each platform | components/social/SocialFeedPreview.tsx |
| social/page.tsx | Social management dashboard page | app/(dashboard)/social/page.tsx |

Security Checklist

All tokens stored in Nango — never in plaintext.

withAuth middleware on all social API routes.

sanitiseContent() on all ingested social content before AI prompts.

source_ref required on every social signal surfaced in briefing.

Mandatory ConfirmActionModal before any post is published.

RLS on social_accounts, social_posts, social_signals.

Rate limiting via withRateLimit middleware on schedule route.

Add all new env vars to .env.example and lib/config.ts.

Model rule: All social draft generation uses claude-haiku-4-5-20251001. Never claude-sonnet for this task.

2. Integration Marketplace

| STRAIGHTFORWARD | 1–2 WEEKS | MEDIUM PRIORITY |
| --- | --- | --- |

Expand the integrations settings page into a browsable catalogue of available connections. Nango already handles OAuth and token management — this is primarily a UI and metadata layer on top of what already exists.

What We Build

Catalogue UI at /settings/integrations showing all available integrations grouped by category (Email, Calendar, Messaging, Documents, Social, Productivity).

Each integration card shows: name, description, connection status, health indicator, and connect/disconnect CTA.

Integration health endpoint polls Nango for token validity and last-sync timestamp.

Admin-controlled available_integrations table — new integrations can be added without code deploys.

Onboarding flow updated to surface the catalogue during initial setup.

Database Changes

| Deliverable | Description | File / Location |
| --- | --- | --- |
| available_integrations | Master list of integrations with metadata, categories, logos, docs URLs. Not user-scoped. | supabase/migrations/003_integrations.sql |

New / Updated Files

| Deliverable | Description | File / Location |
| --- | --- | --- |
| integrations/page.tsx | Rebuilt as full catalogue with category filters and status badges | app/(dashboard)/settings/integrations/page.tsx |
| IntegrationCard.tsx | Card component: logo, name, status badge, connect/disconnect CTA | components/integrations/IntegrationCard.tsx |
| IntegrationCatalogue.tsx | Filterable grid of all available integrations | components/integrations/IntegrationCatalogue.tsx |
| [provider]/status/route.ts | Extended to return health score and last-sync time | app/api/integrations/[provider]/status/route.ts |
| integrations.ts (queries) | Add getAvailableIntegrations() and getIntegrationHealth() queries | lib/db/queries/integrations.ts |

Security Checklist

available_integrations is read-only to end users — no RLS write access for non-admins.

withAuth on all status and connect/disconnect routes.

No OAuth tokens ever returned to the client — only connection status.

All new env vars documented in .env.example.

3. Local File System Access

| MODERATE | 4–6 WEEKS | MEDIUM PRIORITY |
| --- | --- | --- |

Allow Chief of Staff to index and search documents on the user's local machine (and connected cloud drives) so they can be surfaced in briefings and commitment extraction — without requiring users to manually upload files. This is read-only in v1.

Architecture

A lightweight local desktop agent (Electron-based, cross-platform) runs as a menubar daemon. It watches user-specified folders, indexes new/changed files into a local SQLite cache, and syncs document metadata and embeddings to the user's Supabase instance via the Chief of Staff API. Raw file content never leaves the device unless the user explicitly enables cloud summarisation.

What We Build

Desktop agent installer for macOS (and later Windows/Linux) — menubar app using Electron.

Folder permission UI: user selects which folders to watch. No access outside approved paths.

Local file watcher using chokidar — monitors for new/modified documents (PDF, DOCX, TXT, MD).

Local embedding pass using a small local model (or optional cloud) — embeddings synced to pgvector.

document-index.ts Trigger.dev job extended to query local-agent-synced documents.

Document results surfaced as source citations in briefing items and commitment extraction.

What v1 Deliberately Excludes

Write access to local files — read-only in v1.

Shell command execution — completely separate concern.

Indexing outside user-approved folders.

Auto-sync of raw file content to cloud without explicit user opt-in.

Key Technical Risks

Risk 1: Electron app distribution, code signing, and auto-update pipeline add significant DevOps overhead. macOS notarisation alone can take several days for first submission.

Risk 2: Prompt injection via malicious file content. A user might open a document containing 'Ignore previous instructions and...' — sanitiseContent() must be enforced on ALL local file content before it reaches any AI prompt.

New Files

| Deliverable | Description | File / Location |
| --- | --- | --- |
| desktop-agent/ | Electron app — file watcher, local embeddings, sync client | desktop-agent/ (new top-level package) |
| documents/route.ts | POST: receive synced document metadata from desktop agent | app/api/documents/route.ts |
| document-index.ts | Extended to query pgvector for locally-synced documents | trigger/heartbeat/document-index.ts |
| LocalFileSettings.tsx | UI for folder permissions, sync status, and opt-in cloud toggle | components/settings/LocalFileSettings.tsx |
| 004_documents.sql | documents table with pgvector embedding column. RLS enforced. | supabase/migrations/004_documents.sql |

Security Checklist

Desktop agent only reads files within user-approved folder paths. Hard sandbox — no access elsewhere.

sanitiseContent() on ALL file content before any AI prompt. No exceptions.

API route for document sync uses withAuth + HMAC signature from desktop agent.

Raw content never stored in Supabase by default — only embeddings and metadata.

RLS on documents table.

User can revoke folder access or delete all indexed data from settings at any time.

4. Browser Automation

| MODERATE | 4–6 WEEKS | LOW PRIORITY |
| --- | --- | --- |

Allow the AI to perform targeted web research and form-filling tasks on behalf of the user — triggered by explicit user instruction, with a preview and confirmation step before any form submission or navigation that results in a state change.

Architecture

A serverless Playwright pool runs in a managed cloud environment (e.g. Browserless.io or a dedicated EC2 cluster). Tasks are queued via Trigger.dev. Each browser session is isolated, short-lived, and scoped to a single task. Screenshots are returned to the user for review before any submission action.

What We Build

Browser task queue backed by Trigger.dev — tasks enqueued by user instruction, executed asynchronously.

Playwright runner with hard limits: max 5 minute session, max 10 page navigations, no downloads without confirmation.

Screenshot-before-action pattern: before any click, form submit, or navigation, a screenshot is sent to the user for approval via Telegram.

Read-only mode by default: browsing and research tasks execute autonomously. Any write action (form submit, login) requires explicit confirmation.

browser-task.ts agent (uses claude-haiku-4-5-20251001) for task planning and page interpretation.

What v1 Deliberately Excludes

Persistent browser sessions or saved login states.

Downloading files without explicit per-file user confirmation.

Access to banking, payment, or credential entry forms.

Unlimited session time or page depth.

Key Technical Risks

Risk 1: Cost at scale. Running headless browsers per user request is significantly more expensive than API calls. Budget for Browserless.io or EC2 costs carefully, and implement per-user rate limits from day one.

Risk 2: Prompt injection via web page content. A malicious page could embed instructions in its text to manipulate the agent. All page content must pass through sanitiseContent() before reaching the AI, and the agent must never treat page text as instructions.

New Files

| Deliverable | Description | File / Location |
| --- | --- | --- |
| browser-task.ts | Trigger.dev job — Playwright session runner with hard limits | trigger/browser/browser-task.ts |
| browser-agent.ts | AI agent for task planning and page interpretation (haiku) | lib/ai/agents/browser-agent.ts |
| browser/route.ts | POST: enqueue a browser task | app/api/browser/route.ts |
| browser/status/route.ts | GET: task status, screenshot, result | app/api/browser/status/route.ts |
| BrowserTaskModal.tsx | Screenshot preview + confirm/reject before any write action | components/browser/BrowserTaskModal.tsx |
| 005_browser_tasks.sql | browser_tasks table. RLS enforced. | supabase/migrations/005_browser_tasks.sql |

Security Checklist

withAuth on all browser task routes.

Per-user rate limit: max 10 browser tasks per day.

Hard session limits enforced in Playwright runner, not just AI instructions.

sanitiseContent() on all page text before AI prompt.

Screenshot-before-action mandatory for all write operations — no bypass.

RLS on browser_tasks table.

Browser instances run in isolated network context with no access to internal services.

5. Safe Shell & Code Execution (Advanced)

| ADVANCED | 6–8 WEEKS | LOW PRIORITY — PHASE 3 |
| --- | --- | --- |

Why this is in scope at all: OpenClaw's unrestricted shell access is its biggest security failure. But there is a real user need: running a script to reformat a CSV, automating a one-off terminal task, or executing AI-generated code in a safe environment. The answer is not 'never' — it's a hardened execution sandbox with strict guardrails.

The Problem with OpenClaw's Approach

Full filesystem access from the AI shell — no sandbox.

No confirmation step — actions execute immediately.

Susceptible to prompt injection from email/calendar content.

No audit trail. No rate limits. No kill switch.

CrowdStrike flagged this as a 'lethal trifecta' of access + autonomy + no confirmation.

Our Approach: Isolated Execution Containers

Every execution request spins up a fresh, ephemeral Docker container with zero persistence, no network access (unless explicitly granted per-task), and a strict resource ceiling. The container is destroyed after the task completes or times out. The user sees a diff/output preview and must confirm before results are applied to any real file or system.

Security Architecture

| Control | Implementation |
| --- | --- |
| Container isolation | Each task runs in a fresh Docker container. No shared state between tasks or users. |
| No persistent filesystem | Container has read-only access to a sanitised copy of approved files only. Cannot write to host. |
| Network isolation | No network access by default. Explicit per-task allowlist (e.g. allow pip install from PyPI only). |
| Resource ceiling | CPU: 0.5 core max. Memory: 256MB max. Timeout: 60 seconds hard kill. |
| Code review before exec | AI generates code. User sees full code + simulated output before execution. Explicit confirm required. |
| Output diff preview | If task produces file changes, user sees a diff before any write is committed. |
| Prompt injection defence | All code generated by AI from ingested content is flagged. User must re-confirm if source is external. |
| Audit log | Every execution logged with user ID, task description, generated code, output, and confirmation timestamp. |
| Kill switch | User can disable sandbox execution entirely from security settings. Off by default for all accounts. |
| Allowlist of operations | No OS-level commands that modify system state (rm -rf, sudo, crontab, etc.) — hard-blocked in container entrypoint. |

New Files

| Deliverable | Description | File / Location |
| --- | --- | --- |
| sandbox-runner.ts | Trigger.dev job — spins up Docker container, executes, returns output | trigger/sandbox/sandbox-runner.ts |
| code-gen.ts | AI agent for code generation (sonnet — accuracy critical here) | lib/ai/agents/code-gen.ts |
| sandbox/route.ts | POST: submit task for sandbox execution | app/api/sandbox/route.ts |
| sandbox/confirm/route.ts | POST: user confirms execution after reviewing code + preview | app/api/sandbox/confirm/route.ts |
| SandboxPreviewModal.tsx | Shows generated code, simulated output, diff. Confirm/reject buttons. | components/sandbox/SandboxPreviewModal.tsx |
| 006_sandbox_tasks.sql | sandbox_tasks + sandbox_audit_log tables. RLS enforced. | supabase/migrations/006_sandbox_tasks.sql |
| sandbox.ts | Security settings: enable/disable sandbox per account | lib/db/queries/sandbox.ts |

Model rule exception: Code generation uses claude-sonnet-4-6 (not haiku). Accuracy of generated code directly affects what executes in the sandbox — this is not a place to optimise for cost over correctness.

6. Recommended Delivery Sequence

These features should be sequenced to deliver user value quickly while building security infrastructure incrementally. All features require the standard Chief of Staff security baseline (RLS, withAuth, sanitiseContent, source_ref) to be in place before shipping.

| Phase | Feature | Effort | Rationale |
| --- | --- | --- | --- |
| Phase 1 | Integration Marketplace | 1–2 weeks | Immediate user value. Pure UI on existing infrastructure. No new security surface. |
| Phase 1 | Social Media Automation | 2–3 weeks | High demand signal from OpenClaw research. Nango integration follows established patterns. |
| Phase 2 | Local File System Access | 4–6 weeks | Requires desktop agent build and code signing pipeline. Start after Phase 1 is stable. |
| Phase 2 | Browser Automation | 4–6 weeks | Can run in parallel with file access. Browserless.io reduces infra overhead. |
| Phase 3 | Safe Shell/Code Execution | 6–8 weeks | Lowest user demand. Highest security investment. Only after sandbox architecture is proven. |

Absolute rule across all features: No feature ships without: (1) RLS on every new table, (2) withAuth on every new route, (3) sanitiseContent() on all ingested content, (4) source_ref on all AI-generated claims, and (5) mandatory ConfirmActionModal before any write action. These are non-negotiable.